PAYPADDY

Product Requirements Document (PRD)

The Lagos Standard — Hardened Trust Protocol

Version 1.0 | March 2026 | Prepared by Ade

ade.adedo@gmail.com

Confidential — do not distribute without permission.

1. Product Overview

PayPaddy's The Lagos Standard is a collateralized escrow marketplace — Nigeria's first "Hardened Trust Protocol." The platform enables buyers to pay securely via CBN-licensed bank escrow, while sellers stake real collateral as a trust signal. Trinity Verification (BVN + NIN + Liveness) ensures every participant is identity-verified.

The current state: wireframes complete, no live product. This PRD specifies the full MVP.

1.1 Vision Statement

Eliminate the trust tax in Nigerian e-commerce — making online transactions safer than in-person ones.

1.2 Success Metrics

| Metric | Target (6 Months) | Measurement |
| --- | --- | --- |
| Verified merchants onboarded | 50 | Platform records |
| Escrow transactions processed | 500 | Transaction logs |
| Gross Merchandise Value (GMV) | ₦250M | Payment records |
| Dispute rate | <2% | Dispute/transaction ratio |
| Trinity Verification completion rate | >70% | Funnel analytics |
| Buyer repeat purchase rate | >40% | Cohort analysis |
| Platform revenue (fees collected) | ₦8.75M | Finance records |

2. User Personas

2.1 Primary: The Cautious Buyer

Profile: Urban professional aged 25-40, Lagos. Tech-savvy, has been scammed before (or knows someone who has). Currently drives to Computer Village for high-value purchases despite time cost.

Goals: Buy electronics safely online. Save time and avoid in-person risk.

Pain Points: No accountability for sellers. No refunds. Fake reviews. Payment reversals.

Trigger Moment: Needs a laptop/phone costing ₦200K+. Dreads the Computer Village trip.

2.2 Secondary: The Established Merchant

Profile: Electronics trader, 10-15 years in business, Computer Village, Ikeja. Strong offline reputation. Wants to expand online but lacks trust signals.

Goals: Grow online sales channel. Protect hard-earned reputation. Get paid reliably.

Pain Points: Chargebacks. No way to prove legitimacy online. Complex e-commerce platforms.

Trigger Moment: Loses a sale because the buyer does not trust online ordering.

2.3 Tertiary: The Emerging Seller

Profile: Part-time electronics reseller, 22-30, sells on WhatsApp/Instagram. Building a business.

Goals: Build reputation from scratch. Attract buyers who do not know them.

Pain Points: Zero trust signals. Frequent scam accusations. Payment delays.

3. Current State Assessment

| Element | Current Market State | Gap |
| --- | --- | --- |
| Identity Verification | Basic email/phone on Jumia/Konga | No financial identity (BVN) or government ID (NIN) verification |
| Seller Accountability | Star ratings only, easily gamed | No economic stake; no consequences for fraud |
| Payment Protection | Platform-held funds (partial) on Jumia | No regulated escrow; no insurance fund |
| Dispute Resolution | Email-based, 2-4 week resolution | No structured arbitration; no collateral slashing |
| Trust Signals | Follower counts, star ratings | No multi-dimensional trust score (verification + collateral + history) |
| Payment Methods | Card, bank transfer on some platforms | Limited USSD support for low-connectivity users |
| Buyer Protection | Return policies vary wildly | No SafeGuard Pool or network-wide insurance |

4. Solution: The Three Pillars

Pillar 1 — Trinity Verification

BVN (financial identity via NIBSS) + NIN (government ID via NIMC) + Liveness/SIM age check. Everyone verifies. No shortcuts.

Pillar 2 — Collateral Staking

Sellers stake ₦100K+ (Silver) or ₦500K+ (Gold). Fraud = collateral slashed. Economic skin-in-the-game.

Pillar 3 — Escrow + SafeGuard

Payments held in CBN-licensed bank escrow. 2% of all fees → SafeGuard Pool (network insurance).

5. User Stories & Requirements

Epic 1: Registration & Onboarding

| ID | User Story | Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| TLS-001 | As a user, I want to sign up with my phone number so I can create my account quickly | OTP auth via Termii. Profile created in <30s. | P0 |
| TLS-002 | As a user, I want to select my role (buyer/seller) during onboarding | Role selection screen. Can change later in settings. | P0 |
| TLS-003 | As a user, I want to see a walkthrough of how the platform works | 3-screen carousel: Trinity Verification, Escrow, SafeGuard. | P0 |

Epic 2: Trinity Verification

| ID | User Story | Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| TLS-010 | As a user, I want to verify my BVN | BVN submitted → verified against NIBSS in <5s. Status persists. | P0 |
| TLS-011 | As a user, I want to verify my NIN | NIN submitted → verified against NIMC in <10s. | P0 |
| TLS-012 | As a user, I want to complete a liveness check | Camera-based liveness + SIM age verification. <8s response. | P0 |
| TLS-013 | As a user, I want to see my verification progress clearly | 3-step progress bar. Status for each step (pending/verified). | P0 |

Epic 3: Marketplace & Discovery

| ID | User Story | Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| TLS-020 | As a buyer, I want to browse verified merchants by category | Categories: Laptops, Phones, Monitors, Parts. Sorted by trust score. | P0 |
| TLS-021 | As a buyer, I want to search for products | Text search. Results show product + seller trust metrics. | P0 |
| TLS-022 | As a buyer, I want to see seller trust metrics on every listing | Trust card: collateral amount, disputes, tenure, Gold/Silver badge. | P0 |
| TLS-023 | As a buyer, I want to filter by Gold/Silver badge | Badge filter on merchant listing page. | P1 |

Epic 4: Escrow Payment

| ID | User Story | Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| TLS-030 | As a buyer, I want to pay via bank transfer with funds held in escrow | Escrow created → funds locked → seller notified. Visual: Buyer → Bank → Seller. | P0 |
| TLS-031 | As a buyer, I want to see fee breakdown before confirming | Order summary: item + escrow fee (1.5%) + SafeGuard (2%) = total. | P0 |
| TLS-032 | As a buyer, I want to pay via USSD | USSD code generated (*999*1*CODE#). Payment confirmed via callback. | P1 |

Epic 5: Order & Delivery

| ID | User Story | Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| TLS-040 | As a buyer, I want to track my order | Timeline: Placed → Seller Notified → In Transit → Delivered. | P0 |
| TLS-041 | As a buyer, I want to confirm receipt to release funds | "Confirm Receipt" button post-delivery. Triggers fund release within 24hrs. | P0 |
| TLS-042 | As a buyer, I want to open a dispute | "Open Dispute" → 3-step form: reason → evidence → submit. Triggers arbitration. | P0 |

Epic 6: Collateral & Merchant Dashboard

| ID | User Story | Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| TLS-050 | As a seller, I want to stake collateral for a trust badge | Min ₦100K (Silver), ₦500K+ (Gold). Staking flow with payment confirmation. | P0 |
| TLS-051 | As a seller, I want a dashboard with sales, collateral, and orders | Monthly sales volume. Collateral utilization bar. Pending orders list. | P0 |
| TLS-052 | As a seller, I want to list products | Form: title, description, price, category, up to 5 images. | P0 |
| TLS-053 | As a seller, I want prompt fund release after buyer confirmation | Auto-release within 24hrs of buyer confirm. Notification sent. | P0 |

Epic 7: Dispute Resolution

| ID | User Story | Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| TLS-060 | As a buyer, I want to submit a dispute with evidence | 3-step: select reason, upload photos/description, submit. | P0 |
| TLS-061 | As a seller, I want to respond to disputes | Notification. Response form with evidence upload. 48hr window. | P0 |
| TLS-062 | As an admin, I want to arbitrate disputes | Admin panel: evidence from both sides. Rule buyer/seller. Trigger fund release or collateral slash. | P0 |

6. Information Architecture & Navigation

| Screen | Key Elements | Phase |
| --- | --- | --- |
| Splash / Onboarding | Trinity, Collateral, SafeGuard value props. CTA. | Phase 1 |
| Sign Up / Login | Phone + OTP auth | Phase 1 |
| Trinity Verification | 3-step guided flow with progress bar | Phase 1 |
| Buyer Home | Trust score, categories, verified merchant listings, search | Phase 1 |
| Product Detail | Product info, seller trust card, SafeGuard badge, escrow CTA | Phase 1 |
| Escrow Payment | Flow visualization, order summary, payment methods | Phase 1 |
| Order Tracking | Timeline, confirm receipt / open dispute | Phase 1 |
| Merchant Dashboard | Sales stats, collateral health, pending orders, add listing | Phase 1 |
| Dispute Submission | 3-step flow | Phase 1 |
| Admin Arbitration | Evidence comparison, ruling actions | Phase 1 |
| Ratings & Reviews | Post-transaction rating | Phase 2 |
| Trust Score Detail | Score breakdown, improvement tips | Phase 2 |

7. Non-Goals (MVP)

International payments (future: diaspora market)

Categories beyond electronics (future: fashion via Fashup, home goods)

In-app messaging (MVP: WhatsApp redirect)

Seller financing/credit

Delivery logistics (seller-managed for MVP)

Automated dispute resolution (manual arbitration for MVP)

AI fraud detection

8. Dependencies

| Dependency | Provider Options | Status | Risk |
| --- | --- | --- | --- |
| BVN Verification | Smile Identity, Dojah, Prembly | Evaluating | Medium |
| NIN Verification | NIMC via aggregator (Dojah) | Evaluating | High |
| Liveness Detection | Smile Identity, iProov | Evaluating | Low |
| Payment Gateway | Paystack, Flutterwave | Preferred: Paystack | Low |
| Escrow Banking | GTBank, Providus, Sterling | In discussions | High |
| SMS/OTP | Termii | Available | Low |
| Cloud Infrastructure | AWS (Cape Town + Lagos edge) | Available | Low |
| Delivery Integration | TBD (Phase 2) | TBD | Medium |

9. Open Questions

| # | Question | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| 1 | CBN licensing requirements for escrow? | Legal | Critical | Open |
| 2 | BVN/NIN API SLAs and uptime? | Engineering | High | Investigating |
| 3 | Dispute arbitration: automated, manual, hybrid? | Product | High | Open |
| 4 | Minimum collateral for Silver/Gold? | Product + Data | Medium | Open |
| 5 | Trust Score algorithm weighting? | Data | Medium | Open |
| 6 | SafeGuard Pool legal structure? | Legal + Finance | High | Open |
| 7 | WhatsApp Business API path? | Engineering | Medium | Researching |

10. Phasing & Roadmap

Phase 1 — MVP (Months 1-3): Core verification, escrow, collateral, merchant dashboard, buyer flow, disputes

Phase 2 — Engagement (Months 4-5): Ratings, USSD, push notifications, WhatsApp

Phase 3 — Expansion (Months 6-8): Categories, delivery logistics, Abuja launch

Phase 4 — Ecosystem (Months 9+): Fashup integration, seller financing, diaspora, other African markets

11. Future Roadmap: Version 2.0+

The following features represent strategic extensions beyond the initial four-phase roadmap. They are informed by the Trust Protocol research and competitive analysis, and are designed to deepen PayPaddy’s moat as Africa’s trust infrastructure layer for e-commerce.

Phase 5A — Web of Trust / Vouching System

New users cannot transact until a high-reputation user vouches for them. If the vouched user commits fraud, the voucher loses reputation or staked capital. This creates a social trust layer where existing trusted users have skin-in-the-game when onboarding newcomers — think of it as a referral system where your reputation is the collateral.

Phase 5B — Decentralized Arbitration (Juror Model)

Randomly select 3–5 high-reputation users as blind-voting jurors for disputes. Jurors who vote with the majority earn rewards; those who vote incoherently lose reputation. This is far more scalable than platform-mediated disputes and distributes the cost of conflict resolution across the community.

Phase 5C — Offline Cash Agent Network

Recruit local convenience stores as “Human ATMs” who stake capital to process cash withdrawals. This bridges PayPaddy’s digital escrow system to the physical cash economy — critical in a market where a large portion of transactions still involve cash.

Phase 5D — Micro-Hedging Against Naira Volatility

Hold user balances in USD-pegged stablecoins and convert to naira only at the point of withdrawal. This protects users from inflation and currency devaluation during the escrow holding period — a significant trust differentiator in a high-inflation environment.

Phase 6 — Trust-as-a-Service API (“Visa of Trust”)

Open the escrow and trust verification system as a public API so other marketplaces, logistics platforms, and fintech companies can plug into PayPaddy’s trust infrastructure. This transforms PayPaddy from a marketplace into a platform — the “Visa of Trust” for African digital commerce.

Recommended Licensing & Integration Partners

Escrow Banking: Providus Bank, Wema Bank, Sterling Bank. Biometric Verification: Smile ID (liveness detection). KYC Providers: Prembly & Youverify. NIN Verification: NIMC NINAuth. Payment Processing: Paystack. Note: PSSP license requires ₦250M capital base + ₦100M security deposit with CBN.

Competitive Positioning & Moat Strategy

PayPaddy is the only platform combining biometric verification + seller collateral + escrow + SafeGuard pool. Key competitors include Jumia and Konga (general e-commerce), Vesicash and AtaraPay (escrow specialists), and Paystack/Flutterwave (payment infrastructure). Six defensive moats protect this position: (1) Innovator’s Dilemma Shield — incumbents won’t copy collateral staking as it alienates their existing sellers; (2) Trust Data Moat — verified transaction histories cannot be exported; (3) SafeGuard Pool actuarial advantage — requires data that only accumulates over time; (4) Network effects from Web of Trust vouching; (5) Regulatory moat from being first with CBN-compliant escrow; (6) Brand trust as “the safe option” for Nigerian e-commerce.